## Slide 1
Cybersecurity & the Acquisition Lifecycle Integration Tool (CALIT)
CALIT Ver 2.02

## Slide 2
Program Management and Component Actions to Implement Cybersecurity Across the Acquisition Lifecycle
Prior to Material Development Decision (MDD):
Request Cyber threat information and use threat assessments to inform Cyber protection
planning
Protect digitized information from adversary targeting
Identify CPI from S&T programs and initiate lifecycle cyber protection measures
Support the requirements community in formulating Cybersecurity performance and
affordability parameters and the identification of security-relevant intelligence parameters
Ensure key technical requirements are measurable and testable
Initiate all aspects of cyber related program protection planning (e.g., Counterintelligence,
information security classification, OPSEC
Back
DoD 5000.02, Encl 14, Cybersecurity in the Defense Acquisition System
Forward

## Slide 3
Major Activities:
  Conduct AoA
  Develop Acquisition Strategy (AS)
  Draft Capabilities Development Document (CDD)
  Translate capability gaps into system specific requirements
  PM selected by CAE
  PMO established
  Develop Cybersecurity Strategy (CS)
  Establish a Cybersecurity Working IPT
  Minimum funding: For all Phase activities and to support MS A decision
Phase is Complete When: MDA approves materiel solution and AS
Purpose: Assess potential materiel solutions
Materiel Solution Analysis Phase
Guided by: Validated ICD, AoA Study Plan
Materiel Solution Analysis
MDD
A
ICD
Draft
CDD
Back
Forward
PMT352B – DSS Seminar Ver 4.9 1.05.17

## Slide 4
Material Solution Analysis (MSA) Phase:
Request Cyber threat information and use threat assessments to inform Cyber protection
planning
Protect digitized information from adversary targeting
Identify CPI from S&T programs and initiate lifecycle cyber protection measures
Support the requirements community in formulating Cybersecurity performance and
affordability parameters and the identification of security-relevant intelligence parameters
Ensure key technical requirements are measurable and testable
Initiate all aspects of cyber related program protection planning (e.g., Counterintelligence,
information security classification, OPSEC
Back
Forward
Program Management and Component Actions to Implement Cybersecurity Across the Acquisition Lifecycle
DoD 5000.02, Encl 14, Cybersecurity in the Defense Acquisition System

## Slide 5
Material Solution Analysis (MSA) Phase (Continued):
Request Cyber threat information and use updated threat assessments to inform Analysis of Alternatives, Early system engineering analysis, selection of a preferred material solution
and development of the Draft CDD
Protect S&T, program and system information from adversary cyber threat targeting including the AoA, formulation of the acquisition strategy and RFPs and/or RFIs
Manage technical risks and opportunities to include Cybersecurity and related program security across the life cycle and informs all aspects of program security and Cybersecurity planning
Establish program and system Cybersecurity and related program security metrics and implement an enduring monitoring and assessment capability
Identify CPI and initiate life cycle protection measures
Evaluate materiel solution alternatives for Cybersecurity requirements, including
but not limited to interfaces, performance, and sustainability, to support the AoA
Back
Forward
Program Management and Component Actions to Implement Cybersecurity Across the Acquisition Lifecycle
DoD 5000.02, Encl 14, Cybersecurity in the Defense Acquisition System

## Slide 6
Material Solution Analysis (MSA) Phase (Continued):
Support the formulation of Cybersecurity performance and affordability parameters and the identification of security-relevant critical intelligence parameters for the draft CDD
Update and integrate all Cybersecurity related aspects of the program protection planning, to include but not limited to information security, OPSEC and life cycle support
Update and integrate all Cybersecurity related aspects of the program protection planning, to include but not limited to information security, OPSEC and life cycle support
Develop a Cybersecurity T&E methodology based on derived system requirements and draft system performance specifications. Compile and analyze the system security requirements. Ensure the key system elements and interfaces identified through
criticality and vulnerability analysis are tested during T&E. Document T&E planning in the
TEMP. Identify the Cybersecurity T&E resources, (e.g., cyber ranges) for each T&E activity
For programs requiring a DoD IT Authorization to Operate, in accordance with DoDIs 8500.01 and 8510.01 in accordance with applicable DoD Component issuances,
coordinate authorization planning in accordance with DoD Component
implementation and governance procedures
Back
Forward
Program Management and Component Actions to Implement Cybersecurity Across the Acquisition Lifecycle
DoD 5000.02, Encl 14, Cybersecurity in the Defense Acquisition System

## Slide 7
Basis for Entry: MDA approved materiel solution and AS
Major Activities: Competitive prototyping; Preliminary Design Review (PDR); CDD Validation; Plan for sustainment; Dev RFP Release; Technology Readiness Assessment (TRA)
Phase is Complete When: Affordable increment of military-useful capability identified; technology demonstrated in relevant environment; manufacturing risks identified; PDR conducted prior to MS B (unless waived by the MDA)
Purpose:
Reduce Technology, Engineering, Integration, and Life Cycle Cost Risks,
Demonstrate Critical Technologies on Prototypes
Complete Preliminary Design
Technology Maturation and
Risk Reduction (TMRR) Phase
TRA
Technology Maturation & Risk Reduction
A
B
CDD
Validation
Development
RFP Release
draft
CDD
PDR
Source
Selection
Contract
award
CDD
Guided by: AS, Draft CDD, SEP, PPP, & CS
  Competitive prototyping of the system, or critical sub-systems is a statutory requirement for MDAPs and a regulatory requirement for all other programs
*
*
Back
Forward
PMT352B – DSS Seminar Ver 4.9 1.05.17

## Slide 8
Program Management and Component Actions to Implement Cybersecurity Across the Acquisition Lifecycle
Technology Maturation and Risk Reduction (TMRR) Phase:
Request cyber threat information from DIA or DoD Component intelligence and counterintelligence activities and make use of updated cyber threat assessments to inform
systems engineering trade-off analyses to support requirements, investment, and
acquisition decisions. The analysis results should be reassessed over the life cycle
Protect digitized program and system information, CPI, and other system elements from adversary targeting during TMRR activities including system definition, design and test, contracting, and competitive prototyping
Analyze system requirements and design to ensure the system as described in
the functional and allocated baselines meets Cybersecurity performance requirements for
operations in applicable cyber threat environments
Establish Cybersecurity-relevant technical performance parameters and update the technical review entrance and exit criteria in the SEP
Back
Forward
DoD 5000.02, Encl 14, Cybersecurity in the Defense Acquisition System

## Slide 9
Technology Maturation and Risk Reduction (TMRR) Phase (Continued):
Update and integrate all cyber related aspects of the program protection planning, to include but not limited to information security, OPSEC, and life-cycle support. For T&E, understand the cyber-attack surfaces and refine the T&E planning and activities for Cybersecurity; include updates in the Milestone B TEMP. Identify the Cybersecurity T&E
resources, such as cyber ranges, for each T&E activity. Ensure that an adversarial
Cybersecurity DT&E event is planned in a mission context.
Incorporate cyber protection of program and system information, CPI, system elements (e.g., hardware assurance and software assurance) and Cybersecurity performance
requirements in the development RF
Employ need to know principles and criteria when structuring contracting activities to minimize release of digitized program and system information. Include system security evaluation factors and subfactors that are tied to significant RFP security requirements
and objectives that will have an impact on the source selection decision and are expected
to be discriminators, (e.g., implementing safeguarding information on the contractors
unclassified owned and operated network)
Back
Forward
Program Management and Component Actions to Implement Cybersecurity Across the Acquisition Lifecycle
DoD 5000.02, Encl 14, Cybersecurity in the Defense Acquisition System

## Slide 10
Engineering & Manufacturing
Development (EMD) Phase
Purpose:
Develop, build, and test a product to verify that all operational and derived requirements have been met and to support production or deployment decisions
Activities:
If a PDR prior to MS B was waived, the PM will plan for / conduct a PDR as soon as feasible after program initiation
Complete HW and SW design
Systematically retire any open risks
Prepare for production and deployment
Establish initial product baseline
Build/test prototypes or first articles
to verify compliance with requirements
For ACAT ID and IAM programs, the DASD(SE) will participate in the Program’s PDR and CDR and conduct the CDR Assessment
Engineering & Manufacturing Development
B
Critical Design Review (CDR)
C
CPD
Guided by: AS, CDD, TEMP, SEP, PPP & CS
Back
Forward
PMT352B – DSS Seminar Ver 4.9 1.05.17

## Slide 11
Engineering and Manufacturing Development (EMD) Phase:
Request cyber threat information on threats targeting program information and the system from DIA or DoD Component intelligence and counterintelligence activities and
use updated threat assessments to inform development of the detailed design, T&E
criteria, system-level security risk, and assessment of readiness to begin production and
deployment
Protect digitized program, system, and test information, CPI, and system elements from adversary targeting during design, test, and manufacturing and production readiness
Update Cybersecurity and system security entrance and exit criteria for all technical reviews and document in the SEP
Update and integrate all aspects of the program protection planning, to include but not limited to information security, OPSEC, and life-cycle support
Back
Forward
Program Management and Component Actions to Implement Cybersecurity Across the Acquisition Lifecycle
DoD 5000.02, Encl 14, Cybersecurity in the Defense Acquisition System

## Slide 12
Engineering and Manufacturing Development (EMD) Phase (Continued):
Conduct Cybersecurity vulnerability and penetration testing and evaluation at the component, subsystem, interface, and integration levels in order to verify system
requirements are met, and use results to inform the engineering activities, including
technical risk and opportunity management
Incorporate recommendations from security T&E of EMD test articles and ensure the system as described in the production baseline is configured to established Cybersecurity parameters and satisfies performance requirements for operations in applicable
cyber threat environments. Ensure an adversarial Cybersecurity DT&E event is conducted
to evaluate the system's Cybersecurity performance within a mission context. Use realistic
threat exploitation techniques in representative operating environments and scenarios
Back
Forward
Program Management and Component Actions to Implement Cybersecurity Across the Acquisition Lifecycle
DoD 5000.02, Encl 14, Cybersecurity in the Defense Acquisition System

## Slide 13
Production & Deployment
Phase
Low Rate Initial Production (LRIP): Establishes initial production base, provides OT&E test articles and for efficient ramp-up to full-rate production, maintains production continuity pending OT&E completion
Sustainment and Support Initiated (If not already started)
OT&E: OT in a realistic threat environment to determine operational effectiveness, suitability, and survivability
Full Rate Production (FRP) Decision Review: MDA approval requires control of manufacturing processes, acceptable performance and reliability, and establishment of adequate sustainment and support systems
FRP & Deployment: Production & deployment completion leading to Full Operational Capability (FOC)
Initial Operational Capability (IOC): Operational authority declares IOC when the defined organizations have been equipped and trained and are capable of conducting mission operations
Production
& Deployment
C
FRP
CPD
IOC
LRIP
IOT&E
Purpose: Produce and deliver requirements compliant products
Guided by: AS, TEMP, CPD, SEP, PPP, CS and LCSP
Back
Forward
PMT352B – DSS Seminar Ver 4.9 1.05.17

## Slide 14
Production and Deployment Phase:
Request cyber threat information on threats targeting program information and the system from DIA or DoD Component intelligence/counterintelligence activities and
make use of updated threat assessments to inform production and deployment activities
such as, manufacturing, training spares
Protect digitized program and system information, CPI, and the system from adversary targeting during initial production, operational T&E and initial fielding
Ensure the final product baseline includes Cybersecurity design and configuration
Ensure system documentation addresses how to operate the system securely and how to manage and preserve the system security configuration
Ensure the system is deployed in a secure configuration
Update all aspects of program protection planning for the program and the system as cyber threats and the system evolve
Back
Forward
DTM 17-001, Cybersecurity in the Defense Acquisition System, 11 Jan 2017
Program Management and Component Actions to Implement Cybersecurity Across the Acquisition Lifecycle

## Slide 15
Production and Deployment Phase (Continued):
Test the system for Cybersecurity vulnerabilities using realistic threat exploitation techniques in an operational environment and remediate as appropriate
  Coordinate with the appropriate operational test agency to support the execution of a Cybersecurity cooperative vulnerability and penetration assessment. This assessment must include the enumeration of all significant vulnerabilities and the identification of exploits which may be employed against those vulnerabilities
  Coordinate with the appropriate operational test agency to support the execution of a Cybersecurity adversarial assessment, following the cooperative vulnerability and penetration assessment, to examine and characterize the operational impact of the vulnerabilities and exploits previously identified
Back
Forward
Program Management and Component Actions to Implement Cybersecurity Across the Acquisition Lifecycle
DoD 5000.02, Encl 14, Cybersecurity in the Defense Acquisition System

## Slide 16
Operations & Support
Phase
Purpose: Execute the support strategy, satisfy materiel readiness and support performance requirements, and sustain the system over its life cycle (including disposal).
Begins after the production and deployment decision and is based on the PM prepared and MDA approved Life-Cycle Support Plan (LCSP). Two Major Efforts
Sustainment: PM deploys the support package IAW the LSCP. PM assures that resources are programmed and necessary IP deliverable , data, tools, equipment, and facilities are acquired to support each maintenance level. Organic depot capability established IAW the LCSP
Disposal: At the end of service life. Systems demilitarized and disposed of IAW all legal and regulatory requirements and policies relating to safety, security, and the environment
Operations
& Support
IOC
FOC
Sustainment
Disposal
Guided by LCSP
Back
Forward
PMT352B – DSS Seminar Ver 4.9 1.05.17

## Slide 17
Operations and Support Phase:
Request cyber threat information on threats targeting program information and systems in operation from DIA or DoD Component intelligence and counterintelligence activities and make use of updated threat assessments to inform impact to operational systems, technology refresh and disposal plans
Protect digitized program and system information, CPI, and system from adversary targeting during fielding and sustainment activities such as maintenance, training and
operational exercises
Protect support systems and system spares from impairing cyber threats mission critical system functions
Respond to vulnerability alerts and apply security patches promptly
Periodically assess Cybersecurity and other program security risks during system upgrades (e.g., technology refresh, modifications, engineering changes or future increments)
Update all aspects of program protection planning for the program and the system as cyber threats and systems evolve
Before system disposal, remove all CPI and system data
Back
Forward
Program Management and Component Actions to Implement Cybersecurity Across the Acquisition Lifecycle
DoD 5000.02, Encl 14, Cybersecurity in the Defense Acquisition System

## Slide 18: A Dynamic and Recursive Process
A central role of the DoD Risk Management Framework (RMF) for DoD IT is to provide a structured, but dynamic and recursive process for near real-time Cybersecurity risk management. For example, the assessment of risks drives risk response and will influence control selection and implementation activities, while highlighting a need to reconsider information and communication needs or the entity's continuous monitoring activities. RMF is not strictly a serial process, where one component affects only the next. It is multidirectional, iterative process in which almost any component can and will influence another.
As a system goes through it’s lifecycle, security controls will continually be assessed for effectiveness via a robust Continuous Monitoring process. Security controls may be added and/or deleted depending upon a number of factors (changing threat for example). These changes may require portions of the RMF process to be completed again based on the new/revised controls.
Back

## Slide 19: DoD Risk Management Framework for DoD Information Technology (IT)
A central role of the DoD Risk Management Framework (RMF) for IT (DoDI 8510.01) is to provide a structured, but dynamic and recursive process for near real-time Cybersecurity risk management. The RMF leverages existing acquisition and system engineering personnel, processes and artifacts developed as part of existing System Security Engineering (SSE) activities.
The RMF supports integration of Cybersecurity in the system design process, resulting in a more trustworthy system that can dependably operate in the face of a capable cyber adversary.
The RMF for DoD IT provides:
A 6 step process that focuses on managing Cybersecurity risks throughout the acquisition lifecycle
Incorporation of Cybersecurity early and robustly in the acquisition lifecycle
Emphasizing continuous monitoring and active management of vulnerabilities
The DoD Risk, Issue and Opportunity Management Guide for Defense Acquisition Programs – June 2015 is the overarching risk management process for DoD acquisition programs. The DoD RMF for DoD IT (DoDI 8510.01) focuses specifically of Cybersecurity risk management and is a supporting process. PMs and PMO must integrate these two processes to achieve holistic risk management for their respective programs and acquisition efforts.
Sources: RMF Knowledge Service
DOD PM Guidebook for Integrating the Cybersecurity RMF Into the System Acquisition Lifecycle
Back

## Slide 20: Cybersecurity Strategy (CSS)
The Cybersecurity Strategy (CSS) is a statutory requirement for all acquisitions of all DoD information systems and PIT systems, including National Security Systems (NSS)
It is an iterative document that reflects both the program’s long-term approach for, as well as its implementation of, Cybersecurity throughout the program lifecycle
The CSS should be used as a tool for PMs, AOs, Cybersecurity, and acquisition oversight authorities to plan for, document, assess, mitigate, and manage risks as the program matures
The PM updates and maintains the CSS and ensures it matures with the system design throughout the system lifecycle. The CSS consolidates elements of various program initiatives and activities relating to Cybersecurity planning guidance and efforts
The CSS should integrate with other key Acquisition Strategy related documents (SEP, TEMP, LCSP, etc)
Source: DoD PM Guidebook for Integrating the Cybersecurity RMF into the System Acquisition Lifecycle
Back

## Slide 21: Security Plan (SP)
The SP is the formal document prepared by the information system owner (ISO) (or common security controls owner for inheritable controls) that provides an overview of the security requirements for the system and describes the security controls in place or planned for meeting those requirements.
The SP should include implementation status, responsible entities, resources, and estimated completion dates
The SP also contains, as supporting appendixes or as references, other key security-related documents such as a risk assessment, privacy impact assessment, system interconnection agreements, contingency plan, security configurations, configuration management plan, and incident response plan.
The SP is a key artifact required in the Security Authorization Package
More information on the Security Plan can be found on the DoD RMF Knowledge Service
Source: RMF Knowledge Service
Back

## Slide 22: System Level Continuous Monitoring Strategy (CMS)
The System-Level Continuous Monitoring Strategy must conform to all applicable published DoD enterprise-level or DoD Component-level continuous monitoring strategies (e.g., DoD’s ISCM Strategy) to ensure the complete set of planned and deployed security controls within an information system or inherited by the system continue to be effective over time in light of the inevitable changes that occur."
The objective of a continuous monitoring program is to determine if the complete set of planned, required, and deployed security controls within an information system or inherited by the system continues to be effective over time in light of the inevitable changes that occur
Continuous monitoring is an important activity in assessing the security impacts on an information system resulting from planned/unplanned changes to hardware, software, firmware, or environment of operation.
Authorizing Officials’ (AO) risk based decisions (i.e., security authorization decisions) should consider how continuous monitoring will be implemented organization-wide as one of the components of the security life cycle represented by the RMF
Continuous monitoring in and of itself, does not provide a comprehensive, enterprise-wide risk management approach. Rather, it is a key component in the risk management process
Continuous monitoring activities contribute to helping AOs make better risk-based decisions, but do not replace the security authorization process
More information on System-level Continuous Monitoring Strategy see the DoD RMF Knowledge Service
Source: RMF Knowledge Service
Back

## Slide 23: Acquisition Strategy (AS)
The Acquisition Strategy (AS), required at MS A, is a comprehensive, integrated plan that identifies the acquisition approach and includes several key components such as the System Engineering Plan (SEP) and the Test and Evaluation Master Plan (TEMP)
It describes the Program Manager’s plan to achieve program execution and programmatic goals across the entire program life cycle
Summarizes the overall approach to acquiring the capability (to include the program schedule, structure, risks, funding, and the business strategy)
Contains sufficient detail to allow senior leadership and the Milestone Decision Authority (MDA) to assess whether the strategy makes good business sense, effectively implements laws and policies, and reflects management’s priorities. Once approved by the MDA, the Acquisition Strategy provides a basis for more detailed planning.
The strategy evolves over time and should continuously reflect the current status and desired goals of the program
Sources: DoDI 5000.02
DAU ACQuipedia
Back

## Slide 24: System Engineering Plan (SEP)
The purpose of a System Engineering Plan (SEP) is to help Program Managers develop, communicate, and manage the overall Systems Engineering (SE) approach that guides all technical activities of the program. The initial SEP is required at MS A.
The SEP:
  Defines the SE organizational responsibilities for program protection planning
  Calls for program protection updates as entrance criteria for each of the planned SE technical reviews
  Provides a schedule of PMO SE activities
The SEP is a regulatory requirement and is an appendix to the Acquisition Strategy
Back
Sources: DoDI 5000.02
DAU ACQuipedia

## Slide 25: Cybersecurity T&E
References:
DoDI 8500.01, Cybersecurity March, 2014
DoDI 8510.01, Risk Management Framework (RMF) for DoD IT March, 2014
Cybersecurity TE Guidebook 2015 July 1
DOT&E Memo, “Procedures for Operational Test and Evaluation of Cybersecurity in Acquisition Programs,” 1 August 2014
Defense Acquisition Guidebook, Chapter 9, T&E
DoD Program Manager’s Guidebook for Integrating the Cybersecurity RMF into the System Acquisition Lifecycle, Sep 2015, Version 1.0
TST204 LSN 5.2 (12.14.16)
Back
Forward
Notes: Lesson 4 consists of two lecture periods: Software T&E (Lesson 4.1), and Cybersecurity T&E (Lesson 4.2). Both feed into the JECSS exercise. This lesson 4.2 takes 90 minutes.
Instructor Resources: Student CD-ROM has a folder full of information on software T&E, Cybersecurity, and other Information Technology topics.
True story, from the book “Blind Man’s Bluff”:
- There is a Russian military base on Kamchatka (a peninsula). Back before the days of extensive satellite communications, the U.S. Navy knew there had to be an undersea communications cable between the peninsula, and the Russian mainland.
- How to find the undersea communications cable? An engineer remembered the signs (when he was growing up along the Mississippi river) saying, “ buried cable, don’t dig here.” So the Navy sent a submarine to look for the sign (every mile or two, the submarine went to periscope depth and took a look) – and sure enough, there was a sign (in Russian) saying “ buried cable, don’t dig here.”
- So the Navy sent a submarine & put a pod to tap into the communications cable. Every 9 months we had to send a submarine to swap out the batteries, and retrieve the cassette tape with the communications messages.
- That worked for years and years, until the CIA spy Ronald Pelton sold the info to the Russians, that we were tapping into their cable.
- There is a picture of our wire tapping pod in the book. The pod is currently in the Kremlin museum. There is a sign on the pod saying, “property of the U.S. Government”.
- This sort of thing is why we care about Cybersecurity (our enemies attempt to exploit our vulnerabilities, just like we attempt to exploit theirs).

## Slide 26: Cybersecurity T&E
This lesson provides guidance to the T&E community for developing an approach to Cybersecurity T&E.
Compliance with traditional information assurance policy has proven insufficient to ensure that systemic vulnerabilities are addressed in fielded systems used on the battlefield.
A broader Cybersecurity T&E approach that focuses on military mission objectives and their critical supporting systems is needed, to fully address the cyber threat.
Cybersecurity is an integral part of developmental and operational T&E.
Cybersecurity T&E planning, analysis, and implementation is an iterative process that starts at the beginning of the acquisition lifecycle and continues through maintenance of the system.
    Cybersecurity T&E is performed in conjunction with the Risk Management Framework (RMF) as defined in DoDI 8510.01, “Risk Management Framework (RMF) for DoD Information Technology (IT).”
    Additional guidance and best practices are provided in the Cybersecurity TE Guidebook V1.0 1 July 2015.
TST204 LSN 5.2 (12.14.16)
Back
Forward
Notes: RMF still emphasizes implementing and assessing security controls (as was true under DIACAP). However, RMF goes far beyond DIACAP, in that it emphasizes detecting “unknown” risks and problems, and preventing them.
Big point to make: We (as testers and systems engineers) must think about all this stuff, as we approach the system design & testing & vulnerabilities. It isn’t enough to just go through a checklist, and/or implement controls.
The threats are constantly evolving, and there are huge risks if we don’t adequately address Cybersecurity.

## Slide 27
  Test activities should integrate RMF security controls assessments with tests of commonly exploited and emerging vulnerabilities early in the acquisition lifecycle.
  The Test and Evaluation Master Plan (TEMP) should detail how testing will provide information to assess Cybersecurity and inform acquisition decisions.
  The goal of Cybersecurity DT&E is to identify issues related to resilience of military capabilities before MS C.
  The goal of Cybersecurity OT&E is to ensure that the system under test can withstand realistic threat representative cyber-attacks and to return to normal operations in the event of a cyber-attack.
  The Cybersecurity T&E Process represents a “shift left” because it requires early developmental T&E involvement.
  The Cybersecurity T&E process requires the development of mission-driven Cybersecurity requirements, which requires systems engineering collaboration .
To reduce discovery late in the acquisition lifecycle, test in mission context, against realistic threat, and….. Shift Left!
Cybersecurity T&E Overarching Guidelines
TST204 LSN 5.2 (12.14.16)
Back
Forward
Notes: The Cybersecurity T&E process represents a “shift left”, because it requires earlier T&E involvement. The big goal is to find things earlier, so they can be fixed earlier (which is less costly in terms of both cost and schedule). Also since we expect every system to be under cyber attack at some point – there are some critical Cybersecurity capabilities (such as resilience) that must be engineered into our systems.

## Slide 28
The DT&E program will ... Support Cybersecurity assessments & authorization (Enclosure 4)
The Program Manager will … Develop a strategy and budget resources for Cybersecurity testing. The test program will include, as much as possible, activities to test and evaluate a system in a mission environment with a representative cyber-threat capability (Enclosure 4)
Beginning at Milestone A, the TEMP will document a strategy and resources for Cybersecurity T&E. (Enclosure 5)
Beginning at Milestone B, appropriate measures will be included in the TEMP and used to evaluation operational capability to protect, detect, react, and restore to sustain continuity of operation. (Enclosure 5)
Note: When DAG Chapter 9 is updated to reflect the DoDI 5000.02 changes – DAG TEMP format is likely to include new Cybersecurity T&E requirements (such as those in this new Cybersecurity T&E process)
Cybersecurity T&E Policy in DoDI 5000.02
TST204 LSN 5.2 (12.14.16)
Back
Forward
Notes: The DoDI 5000.02 and the new 8500 series both require the sorts of T&E activities discussed in this new Cybersecurity T&E process – however other than these slides (jointly developed by DASD(DT&E) and DOT&E), some DASD(DT&E) and DOT&E documents, and the draft guidebook and the DAG on the previous slide – the Cybersecurity T&E process doesn’t appear in any other documents (that I know of).
So why should students care about this new Cybersecurity T&E process? Cybersecurity is no longer an individual mandate, but rather it is now a “Team” sport. One in which we as T&E professionals must learn - in order to assist our PM - and provide accurate information for the Decision makers regarding the systems limitations and capabilities within a contested cyber environment.
This new Cybersecurity T&E process is going to require a shift left in the way we assess. Cybersecurity T&E needs to accrue early during the discovery phase in order to allow the PM an opportunity to coordinate system fixes as the system matures towards Milestone C and an LRIP decision.

## Slide 29
A key feature of Cybersecurity T&E is early involvement in test planning and execution
Beginning at Milestone A, the Test and Evaluation Master Plan (TEMP) will document a strategy and resources for Cybersecurity T&E.
The Cybersecurity T&E phases are iterative, i.e., phases may be repeated several times throughout the lifecycle due to changes in the system architecture, new or emerging threats, and changes to the system environment.
First four phases are DT&E; last two phases are OT and are defined in the DOT&E August 1, 2014 Memo.
Cybersecurity T&E Overview
Understand Cybersecurity Requirements
Characterize Cyber Attack Surface
Cooperative Vulnerability Identification
Adversarial Cybersecurity DT&E
Full Rate
Production
Decision Review
Technology Maturation & Risk Reduction
Engineering & Manufacturing Development
Production and Deployment
O&S
SRR
SFR
CDR
TRR
SVR
ASR
Materiel
Solution
Analysis
MDD
DRAFT
CDD
AOA
CDD
CPD
Cooperative Vulnerability and Penetration Assessment
IOT&E
T&E Phases
OTRR
DT&E
Event
Adversarial Assessment
CDD Validation
Dev RFP Release Decision
DT&E
Assess-
ment
DT&E
Assess-
ment
PDR
A
B
C
ATO
IATT
MS A
TEMP
Draft
TEMP
MS B
TEMP
MS C
TEMP
TST204 LSN 5.2 (12.14.16)
Back
Forward
Notes: This is an overview of the Cybersecurity T&E process, and how it is aligned with the acquisition lifecycle. Note that programs will go through this entire process, regardless of where they enter in the acquisition lifecycle.
Cybersecurity-related information and actions should be integrated throughout the acquisition lifecycle.
- Execute the T&E process in an incremental and iterative manner to verify security requirements, expose vulnerabilities and evaluate resilience to cyber attacks. (May have to sometimes go back and redo).
  - Begin early (in conjunction with existing Engineering and Systems Security Engineering).
  - Involves collaboration with Users, PM, Systems Engineers, Security Controls Assessors.
- Test data should be transparent and shared.

## Slide 30
The Cybersecurity Strategy (CS) is “STATUTORY for mission critical or mission essential IT systems. Regulatory for all…programs containing IT” – Also an appendix to the PPP
  “The DoD Chief Information Officer (DoD CIO) is approval authority for ACAT ID/IA programs; the Component CIO is approval authority for all other ACATs.”
The Risk Management Framework (RMF) Security Plan (SP), signed/approved by the assigned Authorizing Official (AO), is also required at MS A
The PPP, Cybersecurity Strategy and Security Plan will help guide Cybersecurity Testing
  Also supports the IATT (for DT&E events) and ATO (for OT) approved by the AO
Key Cybersecurity T&E Documents
Ref DoDI 5000.02, Jan 2015, Table 2, for the Cybersecurity Strategy and PPP
Ref DoDI 5000.02 and DoD Instruction 8510.01, for the RMF Security Plan
Program
Protection
Plan
Full Rate
Production
Decision Review
Technology Maturation & Risk Reduction
Engineering & Manufacturing Development
Production and Deployment
O&S
SRR
SFR
CDR
TRR
SVR
ASR
Materiel
Solution
Analysis
MDD
DRAFT
CDD
AOA
CDD
CPD
IOT&E
OTRR
DT&E
Event
CDD Validation
Dev RFP Release Decision
PDR
A
B
C
Cyber- security
Strategy
RMF Security Plan
MS A
TEMP
Draft
TEMP
MS B
TEMP
MS C
TEMP
IATT
ATO
TST204 LSN 5.2 (12.14.16)
Back
Forward
Notes: There are three key documents that should provide Cybersecurity information that will flow into your test planning, TEMP and approvals (IATT and ATO) for both developmental and operational testing.
The Cybersecurity Strategy is a required document for program managers to create and it becomes part of the Program Protection Plan (PPP).
- The Cybersecurity Strategy is approved by either the DoD or Service CIO, while the PPP is still signed by the Milestone Decision Authority.
The RMF Security Plan is another document required for program managers to create and it will be approved by the appropriate Service AO.
These documents are critical to a program Cybersecurity approach and also test planning. A sound Cybersecurity approach within these documents, each with a different approval authority, should lead eventually to a successful IATT and ATO signed by the AO.

## Slide 31
DIACAP role DODI 8510.01, 2007 | RMF role DODI 8510.01 2014 | Responsibilities (Reference DoDI 8510.01 for a complete definition of roles and responsibilities)
Designated Accrediting Authority (DAA) | Authorizing Official (AO) | The AO ensures all appropriate RMF tasks are initiated and completed, with appropriate documentation, for assigned ISs and PIT systems, monitor and track overall execution of system-level POA&Ms, Promote reciprocity.
Certifying Authority | Security Control Assessor (SCA) | The SCA is the senior official with authority and responsibility to conduct security control assessments.
No explicit role | Information System Owner (ISO) | In coordination with the information owner (IO), the ISO categorizes systems and documents the categorization in the appropriate JCIDS document (e.g., CDD).
Information Assurance Manager (IAM) | Information System Security Manager (ISSM) | The ISSM maintains and reports IS and PIT systems assessment and authorization status and issues, provides ISSO direction, and coordinates with the security manager to ensure issues affecting the organization's overall security are addressed appropriately.
Information Assurance Officer | Information System Security Officer (ISSO) | The ISSO is responsible for maintaining the appropriate operational security posture for an information system or program .
Summary of Changes to Cybersecurity Roles & Responsibilities
TST204 LSN 5.2 (12.14.16)
Back
Forward
Notes: This slide helps to identify the key players in the process and also compares with the older DIACAP and RMF.

## Slide 32: Authorizations
Types of Authorizations (DoDI 8510.01 Encl. 6)
  Interim Authorization to Test (IATT): Limited permission to operate and/or connect to a network for a specific period of time, solely to test your system
  Authorization to Operate (ATO): Your system may operate and/or connect to the GIG. Basically, a three year lifecycle
  Authorization to Operate with conditions: For mission critical systems with “Very High” or “High” risk non-compliant security controls. Permission must be obtained from the DoD Component Chief Information Officer. Only valid for one year. Corrective actions completed & AO review within 6 months of the authorization date.
  Denial of Authorization to Operate (DATO): If risk is determined to be unacceptable, the authorization decision should be issued in the form of a DATO. If the system is already operational, the AO will issue a DATO and stop operation of the system immediately
Can’t operate systems without a current ATO or IATT
  Testers need to plan ahead, coordinate with the necessary people, and POM for the necessary actions, so ATOs / IATTs are received in time to conduct necessary T&E activities
TST204 LSN 5.2 (12.14.16)
Back
Forward
Notes: This is no longer called Accreditation – it’s called authorization now. These are several of the authorizations that can be received. There are others (such as Authorization to Connect). Systems cannot be operated or connected to a network, unless there is a valid/current ATO or IATT.
Note: DIACAP had ATO, IATO, and IATT. Interim Authority to Operate (IATO) is not really gone – it’s now called ATO with conditions. ATO with conditions must be approved in writing by the DoD component CIO (this cannot be delegated lower). The ATOs with conditions should specify an AO review period that is within 6 months of the authorization date. The POA&M supporting this ATO documents identified vulnerabilities and specifies corrective actions to be completed before the review (from 8510.01 Encl. 6).
Testers and systems engineers need to plan for & POM for the necessary actions/testing, so the necessary authorizations are received (in time to operate the system, field the system, conduct testing, etc.).
Need an IATT in order to conduct testing – this can take awhile (under DIACAP this took 6-18 months, $50-150K, per Army testers in Huntsville) – so start the planning process early enough, to get the IATT prior to the test dates.
Reciprocity is a new concept under RMF. The goal of reciprocity is to reduce the amount of redundant work and testing. If a system with a valid authorization is deployed – the authorization is “intended to be accepted by the receiving organization without adversely affecting the authorization of the deployed system or receiving enclave or site.” See DoDI 8510.01 enclosure 5 for more details.

## Slide 33
Understand Cybersecurity Requirements
Purpose – Understand the program’s Cybersecurity requirements and develop an initial approach and plan to conduct Cybersecurity T&E.
Schedule
  Typically initiated prior to MS A
  Must be performed regardless of where the program is in the acquisition lifecycle
Major Tasks
  Establish the T&E WIPT
  Compile the list of Cybersecurity Requirements
  Identify Cyber Threats
  Review PPP, CS and RMF SP and document Cybersecurity activities in the TEMP
  Develop the initial evaluation framework and include Cybersecurity activities
  Coordinate RMF artifacts with AO (for IATT/ATO) during TEMP development
  Prepare DT&E analysis (to Cybersecurity T&E results to-date) in support of PDR
  Provide input to EMD RFP development
Cybersecurity T&E Process, Phase 1
TST204 LSN 5.2 (12.14.16)
Back
Forward
Notes: Phase 1: Understand Cybersecurity Requirements (Starts early in program lifecycle, pre-MS A)
Use early source documents to analyze Cybersecurity requirements (which may be specified or implied):
JCIDS Documents - ICD, CDD
System Engineering Documents - PPP, SEP, early tech specs
Threat Information – STAR or CAPSTONE Threat Assessment
Initial RMF security controls
Review system architecture (SV-1, OV-1) to understand data exchanges and interfaces, understand mission roles (and criticality to success), and determine critical system components.
The goal for this phase is to establish what Cybersecurity testing and infrastructure should be planned at each phase for the system under test (SUT) and to examine the Cybersecurity mechanisms that will be verified by the Security Test & Evaluation (ST&E) process. The DT evaluation framework should include Cybersecurity countermeasures and RMF security controls as they are available.
The major reveal is the implied requirements. If we do what we are doing today, we are only doing specified requirements. Implied requirements are critical for Cybersecurity. Where do you find the requirements? SAP, etc. Need have a full review of understanding the requirements, so when you prepare the T&E strategy, you know what to test.

## Slide 34
Characterize Cyber Attack Surface
  Purpose – Identify Cybersecurity requirements by characterizing the cyber-attack surface. The goal is to identify opportunities an attacker might use, and to plan testing to evaluate those opportunities.
Schedule
  Ideally starts prior to EMD, during TMRR (Activities must be performed wherever the program enters the acquisition lifecycle).
  Will be revisited at each milestone and may be iterated as design changes (which may introduce new vulnerabilities) are made.
Major Tasks
  Identify Cyber-Attack surface. Examine system architecture (e.g. SV-1, SV-6 viewpoints) to identify interfacing systems, services, and data exchanges that expose the system to potential exploits, including GIG, temporary, and unused connections, critical components and technology.
    System architecture will also be reviewed by AO’s Security Control Assessor
  Analyze the attack surface (use SMEs to assist in this area)
  Consider Host environment
  Review security artifacts to help identify the attack surface and T&E strategies
TST204 LSN 5.2 (12.14.16)
Cybersecurity T&E Process, Phase 2
Back
Forward
Notes: Phase 2: Characterize the Attack Surface (between MS B and MS C)
Details:
Cybersecurity assessment of components and sub-systems via vulnerability testing
Compliance scans (e.g. Standard Technical Implementation Guidance, STIGS)
Testing for compliance with technical specifications described in systems engineering documents
Examination of integrated system components in a system integration lab (SIL)
Early Cybersecurity testing performed by Contractor T&E (CT&E) with results examined by the Developmental Test Teams.
Vulnerabilities that surface during this phase should follow a cycle of “test-fix-test-fix” until they are remediated.
  System interfaces collectively contribute to the overall cyber-attack surface. The Chief Developmental Tester, test team, and Cybersecurity SMEs, as needed, should examine the system architecture to find avenues of cyber-attack and assess how likely those avenues may be exploited by an attacker. This will include identifying implied Cybersecurity requirements that may not be stated in the design documents, but arise from technology choices, such as the use of COTS/GOTS, planned system interfaces, and protocols.
  The Chief Developmental Tester should take advantage of component subject matter expertise (e.g., Blue Team / Red Team representatives), key system documentation (e.g., SV-1, SV-6, and OV-6 documents) operational concepts, and RMF artifacts, such as relevant Security Technical Implementation Guides (STIGs) (reference http://iase.disa.mil/stigs/ for more information).

## Slide 35
Cooperative Vulnerability Identification
  Purpose – To analyze, test, and assess how a adversary may obtain access to critical mission systems and subsequent actions the adversary may be able to perform. Goal is to identify and mitigate vulnerabilities and determine measures to improve resilience.
Schedule
  Begins after Milestone B, with Blue Team testing results and Cybersecurity kill chain analysis performed in this phase providing input to Critical Design Review (CDR) and preparation for the TRR.
Major Tasks
  Finalize the system testing environment
  Review available RMF artifacts
  Perform a vulnerability assessment (Blue Team)
  Perform a Cybersecurity kill chain analysis
  Verify preparation for 4th Phase, adversarial Cybersecurity T&E
TST204 LSN 5.2 (12.14.16)
Cybersecurity T&E Process, Phase 3
Back
Forward
Notes: Phase 3: Cooperative Vulnerability Identification
This phase involves blue team testing to assist in determining what potential actions our adversaries might take, and to fully understand the Cybersecurity Kill Chain.
Details:
Cybersecurity assessment of components and sub-systems via vulnerability testing
Compliance scans (e.g. Standard Technical Implementation Guidance, STIGS)
Testing for compliance with technical specifications described in systems engineering documents
Examination of integrated system components in a system integration lab (SIL)
Early Cybersecurity testing performed by Contractor T&E (CT&E) with results examined by the Developmental Test Teams.
Vulnerabilities that surface during this phase should follow a cycle of “test-fix-test-fix” until they are remediated.
A Cybersecurity Kill Chain: A sequence of actions performed by a specified threat adversary that executes cyber intrusions with specific objectives, such as data theft. Although there are variations of the kill chain, the typical adversary stages include: reconnaissance, weaponization, delivery, exploitation, control, execution, & persistence.
Begins after Milestone B (after you have something to test). This phase includes a Blue Team vulnerability assessment (DT&E). The Blue team can do hands-on testing, look at relevant information, interview personnel, etc. to determine the vulnerabilities of the system. The vulnerability assessment is performed during Technology Maturation and Risk Reduction Phase, so input (based on the results of the vulnerability assessment) can be provided prior to CDR.
The next slide gives more information about Blue Team vulnerability assessments.

## Slide 36: Blue and Red Teams
Vulnerability Assessment (Blue Team) | Threat Representative Testing (Red Team)
Comprehensive | Exploit one or more known or suspected weaknesses
Identifies any/all known vulnerabilities present in systems | Attention on specific problem or attack vector
Reveals systemic weaknesses in security program | Develops an understanding of inherent weaknesses of system
Focused on adequacy & implementation of technical security controls and attributes | Both internal and external threats
Multiple methods: hands-on testing, interviewing personal, or examination of relevant artifacts | Model actions of a defined internal or external hostile entity
Feedback to developers and system administrators for system remediation and mitigation | Report at the end of the testing
Conducted with full knowledge and cooperation of systems administrators | Conducted covertly with minimal staff knowledge
No harm to systems | May harm systems and components & require clean up
TST204 LSN 5.2 (12.14.16)
Back
Forward
Notes: This slide presents some of the differences between Blue Team Vulnerability Assessments, and Red Team threat representative testing.
Blue Teams do vulnerability assessments (comprehensive testing) with the full knowledge and cooperation of the Program Office.
Red teams covertly perform adversary actions (NOT comprehensive testing); this testing will also be established by the Program Office, but once started will provide minimal details to the Program Office until it is complete.

## Slide 37
Adversarial Cybersecurity DT&E
  Purpose – Evaluation of the system’s Cybersecurity in a mission context, using realistic threat exploitation techniques, while in a representative operating environment. The goal of this step is to evaluate how critical mission objectives:
        Will be impacted if data is altered due to cyber-attack
        Will be compromised if required data is unavailable
        Will be compromised if mission data is exploited in advance of mission execution
      Schedule - Conducted before Milestone C.
Major Tasks
  Complete resource planning
  Complete Threat Representative test planning
  Conduct assessment using representative threat
  Develop DT&E assessment
TST204 LSN 5.2 (12.14.16)
Cybersecurity T&E Process, Phase 4
Back
Forward
Notes: Phase 4 includes an end-to-end DT&E adversarial assessment. The assessment should be as realistic and/or representative as possible (realistic threats, representative operating environment, etc.). Purpose is to evaluate the effect of cyber attacks against the system.
Note that the rules of engagement (including Red Team actions that are permitted/not permitted) are decided ahead of time.

## Slide 38: Cybersecurity Operational T&E
Cybersecurity T&E Phases 1 – 4 are DT events, Phases 5 & 6 are OT events
For acquisition program under DOT&E oversight, Cybersecurity T&E Phases for Operational Test are applied to all programs on DOT&E oversight that send or receive digital information via:
    Direct or indirect connections to external networks
    Wireless or radio frequency connections
    Physical ports (e.g. USB), removable data cards
    Non Internet Protocol-based data buses (e.g. 1553)
Any system with two-way data transfer capabilities to external networks
DOT&E will evaluate the level of test required for other systems on a case-by-case basis
OTAs are encouraged to apply the procedures to all information handling systems, regardless of oversight
Note: Refer to TEMP Guidebook 3.0 for specific examples and guidance for incorporating Cybersecurity T&E into TEMPs.
TST204 LSN 5.2 (12.14.16)
Back
Forward
Notes: The next two Cybersecurity T&E phases we will discuss are part of operational test.
Policy for this is defined in the Memo - DOT&E Procedures for OT&E of Cybersecurity in Acquisition Programs (August 2014) that provides new procedures that supersede previously issued DOT&E guidance from 2009/2010/2013
The memo describes the last two phases in the Cybersecurity T&E process:
  Cooperative and comprehensive assessment to identify vulnerabilities (and correct if possible)
  Threat-representative adversarial assessment for mission effects
Provides specific direction on minimum data OTAs should collect
  Supports independent analysis by DOT&E
The results of the Cybersecurity OT&E will help determine operational effectiveness, suitability, and survivability.

## Slide 39
Cooperative Vulnerability and Penetration Assessment
  Purpose - This phase consists of an overt and cooperative review of the system to characterize operational Cybersecurity status and determine residual risk as well as readiness for adversarial assessment (Phase 6). It includes an OT&E event.
      Schedule
  Should begin after the system under test has received an Authorization to Operate (ATO) or an Interim Authorization to Test (IATT) in operationally representative network(s). Will preferably occur before Milestone C, but may occur after Milestone C under certain circumstances. If approved, may be integrated testing, but regardless of whether integrated or not, should make use of all relevant DT data.
Major Tasks
  Test Planning
  Coordination with a Cybersecurity vulnerability assessment team
  Ensure sufficient post-test availability for correction/mitigation of test-discovered vulnerabilities.
TST204 LSN 5.2 (12.14.16)
Cybersecurity T&E Process, Phase 5
Back
Forward
Notes: This phase, cooperative vulnerability and penetration assessment, consists of a cyber vulnerability evaluation (OT&E), conducted by red and/or blue teams. This can occur before or after Milestone C (should begin as soon as there is an ATO or IATT on operationally representative networks).
Schedule the evaluation to allow time after the evaluation to fix things that are found.

## Slide 40
Adversarial Assessment
  Purpose – A full OT&E of the system’s defensive cyberspace performance in the operational environment (including network defense services) to withstand threat representative cyber-attacks, detect and react to those attacks, and to return to normal operations in the event of a successful cyber-attack. All major vulnerabilities (discovered previously) should be corrected or remediated prior to entering this phase.
      Schedule
  Conducted before the Full Rate Production or Full-Deployment Decision. The Cyber Operational Resiliency Evaluation can be conducted during or in support of the IOT&E.
  Duration will depend upon the details of the system design and cyber threat, but a minimum of one to two weeks of dedicated testing is a nominal planning factor with potentially a longer preparation period for threat reconnaissance and research activity.
Major Tasks
  Test Planning
  Coordination with the Operational Test Agency team
TST204 LSN 5.2 (12.14.16)
Cybersecurity T&E Process, Phase 6
Back
Forward
Notes: This phase consists of a (red team) adversarial assessment, conducted during or in support of IOT&E. Since this is part of the IOT&E, must have a production representative system, with operational environment and realistic threats.
Goal is to discover whether the system/system administrators can withstand, detect, properly react to, and recover from cyber-attacks. “React” means to take appropriate actions.

## Slide 41: “Simple” Example: Analyses of Automotive Attack Surfaces
Modern automobiles are pervasively computerized
  Engine, Transmission, Body, Airbag, Antilock Brakes, HVAC, Keyless Entry Control, etc.
Attack surface is extensive
  Telematics: Blue Tooth, Cellular, Wi-Fi, Keyless Entry
Attack Surface is easily exploited
  OBD Diagnostics, CD players, Bluetooth
Cellular radio/ Wi-Fi allow
  Long distance vehicle control, location tracking, in-cabin audio exfiltration
Aug 2011: Comprehensive Experimental Analyses of Automotive Attack Surfaces
Source: University of California, San Diego, University of Washington
We protect our similar military Platform IT systems using appropriate Cybersecurity measures
TST204 LSN 5.2 (12.14.16)
Back
Forward

## Slide 42: Example Phase 1: Understanding Cybersecurity Requirements/Develop T&E Approach
Urban Assault Vehicle
Early System Concept
Example Requirements Resources
CONOPS
Capabilities Documents
Information Support Plan
Systems Requirements Documents
Program Protection Plan
Cybersecurity Strategy
RMF Packages
Contract Specs/Technical Requirements Documents
Plan Cybersecurity T&E to
Engage with SE Team Early
Engage with SE/SSE Activities/Processes
Requirements Reviews, Contracting, SETRs etc.
Plan Verification DT&E to close Attack Surface
Conduct “Kill Chain Vulnerability Assessments” (Blue Team and Red Team) to evaluate mission performance
Verify Production Readiness at MS C
OT&E post MS C
Architecture Products
System Designs
Requirements
TST204 LSN 5.2 (12.14.16)
Back
Forward

## Slide 43: Example Phase 2: Characterize the Attack Surface
Urban Assault Vehicle Attack Surface
Stakeholders Identify Vehicle Attack Surface
Vehicle to Vehicle Comms
Telematics
Keyless Entry
OBD II
Radio
Anti Theft
Refine T&E Strategy to Understand
All systems interfaces
Likelihood of attack?
What happens if/when exploited?
Approach to close/mitigate vulnerabilities
Adequacy of Cybersecurity T&E Approach
Aug 2011: Comprehensive Experimental Analyses of Automotive Attack Surfaces
Source: University of California, San Diego, University of Washington
TST204 LSN 5.2 (12.14.16)
Back
Forward

## Slide 44: Example Phase 3: Vulnerability Identification
Urban Assault Vehicle Attack Surface
Vehicle Attack Surface
Deny Vehicle/Vehicle Comms
Intercept Telematics
Clone Keyless Entry
Corrupt OBD-II
Monitor Radio
Disable Anti-Theft
T&E Activities
Verify/Exercise Critical Missions
Cooperative “Kill Chain Vulnerability Assessments” (Blue Team)
ID potential exploits, exposed vulnerabilities/mission impact
TST204 LSN 5.2 (12.14.16)
Back
Forward
Aug 2011: Comprehensive Experimental Analyses of Automotive Attack Surfaces
Source: University of California, San Diego, University of Washington

## Slide 45: Example Phase 4: Adversarial Cybersecurity DT&E
Urban Assault Vehicle Autobahn Mission
Simulated/Lab Environment/Cyber Range
Exercise Critical Missions
Tx/RX Vehicle/Vehicle Comms
Cellular Phone Calls
Use Keyless Entry
Upload/Download OBD II Data
Tune Radio
Anti Theft
T&E Actions
Verify/Exercise Critical Missions
Adversarial “Kill Chain Vulnerability Assessments” (Red Team)
ID exposed vulnerabilities/mission impact
Develop DT&E Assessment
EMD Article
TST204 LSN 5.2 (12.14.16)
Back
Forward

## Slide 46: Example Phase 5: Vulnerability and Penetration Assessment
Exercise Critical Missions
Tx/RX Vehicle/Vehicle Comms
Cellular Phone Calls
Use Keyless Entry
Upload/Download OBD II Data
Tune Radio
Anti Theft
Bullet proof windows, Run flat tires
T&E Activities
Establish Representative Cyber Environment with Threats and Users
Conduct Vulnerability Assessment (Blue Team)
Evaluate Test Data
Determine readiness for OT&E
Urban Assault Vehicle Autobahn Mission
Operational Environment & Cyber Range & Blue Team
LRIP/Production Article
TST204 LSN 5.2 (12.14.16)
Back
Forward

## Slide 47: Example Phase 6: Adversarial Assessment
Exercise Critical Missions
Tx/RX Vehicle/Vehicle Comms
Cellular Phone Calls
Use Keyless Entry
Upload/Download OBD II Data
Tune Radio
Anti Theft
Bullet proof windows, run flat tires
T&E Activities
Establish Representative Cyber Environment with Threats and Users
Conduct assessment using representative threat (Red Team)
Understand Mission Impacts
Evaluate Test Data
Produce OT&E Assessment
Urban Assault Vehicle Autobahn Mission
Operational Environment & Red Team
LRIP/Production Article
TST204 LSN 5.2 (12.14.16)
Back to Map
Previous

## Slide 48: Test & Evaluation Master Plan (TEMP)
The TEMP is the primary planning and management tool for T&E. It serves as the roadmap for the entire T&E program and is required at each milestone of the Acquisition Life Cycle.
The TEMP is a document that describes the overall structure and objectives of Developmental Test and Evaluation (DT&E) and Operational Test and Evaluation (OT&E).
It articulates the necessary resources to complete each phase of testing. It provides a framework to generate detailed T&E plans and it documents schedule and resource implications associated with the T&E program.
The TEMP serves as the overarching document for managing a T&E program including Cybersecurity related T&E.
The Program Manager will use the TEMP as the primary planning and management tool for all test activities starting at Milestone A.
The Program Manager will prepare and update the TEMP as needed to support acquisition milestones or decision points.
Source: ACQ 160 – Program Protection Planning Awareness
Back

## Slide 49: Blue and Red Teams
Vulnerability Assessment (Blue Team) | Threat Representative Testing (Red Team)
Comprehensive | Exploit one or more known or suspected weaknesses
Identifies any/all known vulnerabilities present in systems | Attention on specific problem or attack vector
Reveals systemic weaknesses in security program | Develops an understanding of inherent weaknesses of system
Focused on adequacy & implementation of technical security controls and attributes | Both internal and external threats
Multiple methods: hands-on testing, interviewing personal, or examination of relevant artifacts | Model actions of a defined internal or external hostile entity
Feedback to developers and system administrators for system remediation and mitigation | Report at the end of the testing
Conducted with full knowledge and cooperation of systems administrators | Conducted covertly with minimal staff knowledge
No harm to systems | May harm systems and components & require clean up
TST204 LSN 5.2 (12.14.16)
Back
Notes: This slide presents some of the differences between Blue Team Vulnerability Assessments, and Red Team threat representative testing.
Blue Teams do vulnerability assessments (comprehensive testing) with the full knowledge and cooperation of the Program Office.
Red teams covertly perform adversary actions (NOT comprehensive testing); this testing will also be established by the Program Office, but once started will provide minimal details to the Program Office until it is complete.

## Slide 50
System Threat Assessment Report (STAR)
The STAR provides a holistic assessment of enemy capabilities to neutralize or degrade a specific U.S. system by addressing both threat-to-platform and threat-to-mission.
The STAR is intended to serve as the authoritative threat document supporting the acquisition decision process and the system development process.
The STAR can also be used to guide test planning
Due to the static nature of the STAR, a more “real time” threat assessment is needed. To address this shortcoming, the Validated Online Lifecycle Threat (VOLT) tool will supersede the STAR
Transition to the VOLT Tool is mandated in Better Buying Power 3.0 Implementation Guidance: http://www.acq.osd.mil/fo/docs/betterBuyingPower3.0(9Apr15).pdf
Source: Cybersecurity Test and Evaluation Guidebook - DOT&E. http://www.dote.osd.mil/docs/TempGuide3/Cybersecurity_TE_Guidebook_July1_2015_v1_0.pdf
Back

## Slide 51
5000.02 - Table 2. Milestone and Phase Requirements
  Acquisition and Intelligence communities will engage at the Milestone Development Decision (MDD)
  “Initial Threat Environment Assessment (ITEA). Regulatory for anticipated MDAP and MAIS programs; optional for all other programs at the discretion of the MDA and in consideration of Intelligence Community resources. Supports the MDD and the AoA. Forms the basis for the initial STAR at Milestone A, and is superseded by the Milestone A STAR. The Initial Threat Environment Assessment provides capability developers and PMs the ability to assess mission needs and capability gaps against likely adversary threat capabilities at IOC.”
DoDI 5000.02 - Intelligence
Back

## Slide 52
5000.02 - Table 2. Milestone and Phase Requirements
  Acquisition and Intelligence communities will engage before Milestone A
  Technology Targeting Risk Assessment (TTRA). Regulatory. Prepared by DoD Component Intelligence analytical centers per DoDI O-5240.24 and DoDI 5200.39. Forms the analytic foundation for Counterintelligence assessments in the PPP. DIA will validate the report for ACAT ID and IAM; for ACAT IC, IAC, and below, DoD Component will be…authority.”
DoDI 5000.02 - Intelligence
Back

## Slide 53
5000.02 - Table 2. Milestone and Phase Requirements
  Acquisition and Intelligence communities will engage before Milestone B
  “Life-cycle Mission Data Plan (LMDP). Regulatory; only required if the system is dependent on Intelligence Mission Data (IMD). A draft update is due for Development RFP Release [Decision]; approved at Milestone B.”
  IMD: From DoDD 5250.01… “includes EWIR, OOB and C&P”
  Electronic Warfare Integrated Reprogramming: radio frequencies
  Order of Battle: structure, strength, equipment of an armed force
  Characteristics/Performance: foreign military system capabilities
DoDI 5000.02 - Intelligence
Back

## Slide 54
Program Protection (PP) Overview
Program protection is the integrating process for managing security risks to DoD warfighting capability from:
  Foreign intelligence collection
  Hardware
  Software
  Cybersecurity vulnerability – Yes, Cybersecurity is a subset of Program Protection!
  Supply chain exploitation
  Battlefield loss throughout the system life cycle
Program Protection focuses on two general threats:
  Critical Program Information (CPI) compromise – CPI refers to elements of U.S. capabilities that contribute to the warfighters’ technical advantage, and that if compromised, undermine U.S. military preeminence.”
  Malicious Insertion – The threat of Malicious Insertion is defined as “unauthorized changes to system components with the intent to alter, degrade, or interrupt system performance, functionality and/or data
The Program Protection Plan (PPP):
  Summarizes the planned PMO’s security protection activities for protecting the system during design and development
  Contains the results of the PPP analysis identifying the key system elements to protect
  Summarizes the System Requirements Document (SRD) and Statement of Work (SOW) system security requirements as protection measures
Sources: ACQ160 – Program Protection Planning Awareness Course
DAG Chapter 13.14 – Detailed System Security Engineering
Forward

## Slide 55
Program Protection (PP) / Systems Security Engineering (SSE)
Program Protection Planning defines the plan for and a summary of the results of the SSE effort
SSE is the discipline that implements program protection
SSE is a specialty discipline of systems engineering with several components:
  Cybersecurity – That’s right, Cybersecurity is a form of Systems Engineering too!!
  Hardware Assurance
  Software Assurance
  Anti-tamper
  Supply Chain Risk Management
  Defense Exportability
  Security Specialties
    Personnel Security
    Physical Security
    Industrial Security
    Information Security
    Specialized Security – Nuclear material, Intelligence information, Military operations
Program Protection Planning summarizes system security requirements as protection measures. Specifics of the protection measures for a program become the programs’ SSE requirements
Sources: ACQ160 – Program Protection Planning Awareness Course
DAG Chapter 13.14 – Detailed System Security Engineering
Forward
Back

## Slide 56
The Systems Security Engineering (SSE) Specialties
Each engineering specialty brings a perspective, methods, skills and protections that identify unique and overlapping requirements
Cybersecurity
Software Assurance
Anti-tamper
Supply Chain Risk Management
Hardware Assurance
Exportability
Security Specialties
Integrated system security requirements need contributions from all of the security engineering specialties just as Systems Engineering needs contributions from reliability, safety, manufacturing and other specialties.
Sources: ACQ160 – Program Protection Planning Awareness Course
DAG Chapter 13.14 – Detailed System Security Engineering
Forward
Back

## Slide 57
Security Engineering Specialties Quick Reference
Cybersecurity: Prevention of damage to, protection of, and restoration of computers, electronic communications systems, electronic communications services, wire communication, and electronic communication, including information contained therein, to ensure its availability, integrity, authentication, confidentiality, and nonrepudiation. (DoDI 8500.01)
Hardware Assurance: The level of confidence that hardware, e.g., electronic components such as integrated circuits and printed circuit boards, functions as intended and is free of vulnerabilities, either intentionally or unintentionally designed or inserted as part of the system's hardware throughout the lifecycle.
Software Assurance: The “Level of confidence that software is free from vulnerabilities, either intentionally designed into the software or accidentally inserted at anytime during its lifecycle and that the software functions in the intended manner.” (Public law 112-239-Jan 2013).
  Anti-Tamper: Systems engineering activities intended to prevent or delay exploitation of CPI in U.S. defense systems in domestic and export configurations to impede countermeasure development, unintended technology transfer, or alteration of a system due to reverse engineering.
Supply Chain Risk: The risk that an adversary may sabotage, maliciously introduce unwanted function, or otherwise subvert the design integrity, manufacturing, production, distribution, installation, operation or maintenance of a covered system so as to surveil, deny, disrupt, or otherwise degrade the function, use, or operation of such system (National Defense Authorization Act for FY2011, Section 806)
  Defense Exportability Features: To develop and incorporate technology protection features into a system or subsystem during its research and development phase. (National Defense Authorization Act for FY2011, Section 243)
  Security Specialties – The Security Specialties include physical security, personnel security and any unique
  security associated with certain DoD activities
Sources: ACQ160 – Program Protection Planning Awareness Course
DAG Chapter 13.14 – Detailed System Security Engineering
Forward
Back

## Slide 58
Approach to Integrating Systems Security Engineering (SSE) Requirements
SSE is a discipline which may be assigned to a Systems Engineer (SE) or a system security engineer (an SE trained in security engineering)
SSE reconciles and trades security engineering specialty requirements to ensure integrated, affordable security with acceptable risk
The SSE and SE responsibility is to get the selected set of security requirements incorporated into the system requirements document and the statement of work used for an RFP and contract.
The security requirements are of three types:
  Protection measures that say what the system does are system security requirements included in the System Requirements Document (SRD) and referenced by the PPP and the TEMP
  Protection measures that specify how the contractor will develop the system are included in the Statement of Work (SOW) and referenced by the PPP
  Program Protection analysis activities necessary to continue to assess program and system security across the acquisition lifecycle are added to the integrated master plan, the SOW and referenced by the SEP and PPP
Sources: ACQ160 – Program Protection Planning Awareness Course
DAG Chapter 13.14 – Detailed System Security Engineering
Forward
Back

## Slide 59
Interrelationship of the SEP, PPP and TEMP
System Engineering Plan (SEP):
  Defines the SE organizational responsibilities for program protection planning
  Calls for program protection updates as entrance criteria for all SE technical reviews
  Provides a schedule of PMO SE activities
Program Protection Plan (PPP):
  Summarizes the planned PMO’s security protection activities for protecting the system during design and development
  Contains the results of the PPP analysis identifying the key elements of the program which require protection
  Summarizes the System Requirements Document (SRD) and Statement of Work (SOW) system security requirements and the resulting protection measures
Test and Evaluation Master Plan (TEMP):
  Contains verification and validation plan of the system security requirements
  Contains a schedule of testing and test events
Collectively, the SEP, PPP, and TEMP work together to result in systems that perform as required, with the necessary program protection measures in place. They contribute to attaining and verifying the attainment of the system security and other requirements contained in the SRD and SOW.
Sources: ACQ160 – Program Protection Planning Awareness Course
DAG Chapter 13.14 – Detailed System Security Engineering
Back to Map
Back to Previous

## Slide 60
RMF Step 1, Categorize The System
The Mission Owner, Information Owner, and the Program Manager (PM), with support from the AO, categorizes the Information System (IS) or Platform Information Technology (PIT) systems in accordance with CNSSI 1253. Categorization is performed using three security objectives (Confidentiality, Integrity, and Availability) with an impact value (low, moderate, or high) assigned for each of the security objectives. The system categorization is reflected in the ICD, Draft CDD, CDD, CPD (or equivalent documents), the Cybersecurity Strategy, and the TEMP, typically before Milestone (MS) B. To avoid over protecting or under protecting portions of the system, distinctly categorize the information types and subsystems/domains.
Key Activities in RMF Step 1, Categorize The System include:
(1) Categorize the system in accordance with CNSSI 1253.
(2) Describe the system (including system boundary) and document the description
in the security plan.
(3) Register the system with the DoD Component Cybersecurity Program. See DoD
Component implementing policy for detailed procedures for system registration.
(4) Assign qualified personnel to RMF roles.
1 CATEGORIZE
System
Back
ISA 220 – RMF Practitioners Course

## Slide 61
RMF Step 2, Select Security Controls
The AO, in coordination with the PM, the Chief Developmental Tester, the Chief
Information Officer (CIO), and Systems Security Engineer, will assist in
defining, tailoring, and supplementing the control baseline. To ensure that the
security requirements associated with security controls are included in applicable
contracts, the technical controls are mapped to technical requirements in system requirements documents and specifications. Test planning should include consideration of security requirements and assessment of the effectiveness of risk mitigations applied during design to reduce vulnerabilities against cyber threats. The RMF Knowledge Service (KS) provides tools for selecting controls, such as the Security Controls Explorer which supports viewing controls and implementation guidance.
Key Activities in RMF Step 2, Select Security Controls include:
(1) Common Control Identification.
(2) Security Control Baseline and Overlay Selection.
(3) Develop system-level Continuous Monitoring Strategy.
(4) Security Plan and System-Level Continuous Monitoring Strategy Review and
Approval.
2 SELECT Security Controls
Back
ISA 220 – RMF Practitioners Course

## Slide 62
RMF Step 3, Implement Security Controls
The Program Manager (PM) is primarily responsible for ensuring that security controls are implemented. The PM documents security control implementation in the Security Plan. The program’s Systems Security Engineer will collaborate with the PM to appropriately implement controls and the Chief Developmental Tester will ensure that appropriate test planning is performed for assessment of the security requirements related to security controls and to verify effective protection of attack surfaces.
Key activities in RMF Step 3, Implement Security Controls include:
Implement the security controls specified in the security plan in accordance with DoD implementation guidance found on the RMF KS.
Document the security control implementation, in accordance with DoD
implementation guidance found on the RMF KS, in the security plan.
3 IMPLEMENT Security Controls
Back
ISA 220 – RMF Practitioners Course

## Slide 63
RMF Step 4, Assess The Controls
The Security Controls Assessor (SCA) is primarily responsible for assessing the security
controls using appropriate procedures to determine the extent to which the controls
are implemented correctly, operating as intended, and producing the desired outcome
with respect to meeting the security requirements of the system. The SCA prepares a
Security Assessment Plan, assesses the implementation of the security controls
in the system, assigns vulnerability severity values for non-compliant controls,
determines risk level for security controls, aggregates risk for the system, and prepares
a Security Assessment Report (SAR). The Chief Developmental Tester should ensure
security control assessment activities are coordinated with certification efforts, DT&E,
and OT&E. The Chief Developmental Tester should also ensure the coordination of
activities is documented in the Security Assessment Plan and the TEMP.
Key Activities in RMF Step 4, Assess The Controls:
(1) Develop, review, and approve a plan to assess the security controls.
(2) Assess the security controls IAW the Security Assessment Plan and DoD assessment procedures.
(3) Prepare the SAR (and Risk Assessment Report (RAR) if risk assessment is not in the SAR)), documenting the risks, issues, findings, and recommendations from the security control assessment.
(4) Conduct remediation actions on non-compliant security controls based on the findings and recommendations of the SAR and reassess remediated control(s), as appropriate.
4 ASSESS Security Controls
Back
ISA 220 – RMF Practitioners Course

## Slide 64
RMF Step 5, Authorize The System
The AO authorizes information system’s operation based upon a determination of the risk to organizational operations and assets, individuals, other organizations, and the nation resulting from the operation of the information system and the decision that this risk is acceptable. The PM prepares the RMF POA&M based on the findings and recommendations in the SAR, excluding any remediation actions taken. The PM prepares the Security Authorization Package provides it to the AO, who conducts a final risk determination and makes an authorization decision (IATT, ATO, DATO). The Chief Developmental Tester ensures authorization is integrated into the overall test strategy and is reflected in the TEMP.
Key Activities in RMF Step 5, Authorize The System include:
(1) Prepare the RMF POA&M based on the vulnerabilities identified during the security control assessment.
(2) Assemble the Security Authorization Package and submit the package to the AO for adjudication.
(3) AO determines the risk to organizational operations (including mission, functions, image, or reputation), organizational assets, individuals, other organizations, or the nation.
(4) AO determines if the risk to organizational operations, organizational assets, individuals, other organizations, or the nation is acceptable (IATT, ATO, DATO).
5
AUTHORIZE
System
Back
ISA 220 – RMF Practitioners Course
Forward

## Slide 65: Security Authorization Package Artifacts
The Security Authorization Package documents the results of the security control assessment and provides the Authorizing Official (AO) with essential information needed to make a risk-based decision on whether to authorize operation of an information system or Platform IT (PIT) system
Unless specifically designated otherwise by the Chief Information Officer (CIO) or AO, the Information System Owner (ISO) or common control provider is responsible for the assembly, compilation, and submission of the authorization package
The ISO or common control provider receives inputs from the Information System Security Officer (ISSO), Security Control Assessor (SCA), Senior Information Security Officer (SISO), and risk executive (function) during the preparation of the authorization package
Security authorization documentation is maintained throughout a system’s life cycle.
The Security Authorization Package consists of the Security Plan (SP), Security Authorization Report (SAR), Plan of Actions & Milestones (POA&M), and Authorization Decision Document, and is the minimum information necessary for the acceptance of an IS or PIT system by a receiving organization
Source: RMF Knowledge Service
Forward
Back

## Slide 66: Security Authorization Package
Security Plan (SP):
  Prepared by the ISO or common control provider
  Provides an overview of the security requirements and describes the security controls in place or planned for meeting those requirements
  Provides sufficient information to understand the intended or actual implementation of each security control employed within or inherited by the information system or PIT System
  Contains as supporting appendices or as references to appropriate sources, other risk and security-related documents such as a:
    Risk assessment
    Privacy impact assessment
    System interconnection agreements
    Contingency plan
    Security configurations
    Configuration management plan
    Incident response plan
    System Level Continuous Monitoring Strategy (CMS)
Source: RMF Knowledge Service
Forward
Back

## Slide 67: Security Authorization Package - Continued
Security Assessment Report (SAR):
Prepared by the Security Control Assessor (SCA)
Provides the results of assessing the implementation of the security controls identified in the Security Plan to determine the extent to which the controls are implemented correctly, operating as intended, and producing the desired outcome with respect to meeting the specified security requirements
Contains a list of recommended corrective actions for weaknesses or deficiencies identified in all non-compliant security controls
Always required before an authorization decision
Source: RMF Knowledge Service
Forward
Back

## Slide 68: Security Authorization Package - Continued
Plan of Actions & Milestones (POA&M):
Prepared by the Information System Owner (ISO) or common control provider
Describes the specific measures planned to:
  Correct weaknesses or deficiencies noted in non-compliant security controls during the assessment
  Address known vulnerabilities in the information system or PIT System
Source: RMF Knowledge Service
Forward
Back

## Slide 69
Types of Authorizations (DoDI 8510.01 Encl. 6)
  Interim Authorization to Test (IATT): Limited permission to operate and/or connect to a network for a specific period of time, solely to test your system
  Authorization to Operate (ATO): Your system may operate and/or connect to the GIG. Basically, a three year lifecycle
  Authorization to Operate with conditions: For mission critical systems with “Very High” or “High” risk non-compliant security controls. Permission must be obtained from the DoD Component Chief Information Officer. Only valid for one year. Corrective actions completed & AO review within 6 months of the authorization date.
  Denial of Authorization to Operate (DATO): If risk is determined to be unacceptable, the authorization decision should be issued in the form of a DATO. If the system is already operational, the AO will issue a DATO and stop operation of the system immediately
Can’t operate systems without a current ATO or IATT
  Testers need to plan ahead, coordinate with the necessary people, and POM for the necessary actions, so ATOs / IATTs are received in time to conduct necessary T&E activities
TST204 LSN 5.2 (12.14.16)
Security Authorization Package –
Types of Authorizations
Forward
Back
Notes: This is no longer called Accreditation – it’s called authorization now. These are several of the authorizations that can be received. There are others (such as Authorization to Connect). Systems cannot be operated or connected to a network, unless there is a valid/current ATO or IATT.
Note: DIACAP had ATO, IATO, and IATT. Interim Authority to Operate (IATO) is not really gone – it’s now called ATO with conditions. ATO with conditions must be approved in writing by the DoD component CIO (this cannot be delegated lower). The ATOs with conditions should specify an AO review period that is within 6 months of the authorization date. The POA&M supporting this ATO documents identified vulnerabilities and specifies corrective actions to be completed before the review (from 8510.01 Encl. 6).
Testers and systems engineers need to plan for & POM for the necessary actions/testing, so the necessary authorizations are received (in time to operate the system, field the system, conduct testing, etc.).
Need an IATT in order to conduct testing – this can take awhile (under DIACAP this took 6-18 months, $50-150K, per Army testers in Huntsville) – so start the planning process early enough, to get the IATT prior to the test dates.
Reciprocity is a new concept under RMF. The goal of reciprocity is to reduce the amount of redundant work and testing. If a system with a valid authorization is deployed – the authorization is “intended to be accepted by the receiving organization without adversely affecting the authorization of the deployed system or receiving enclave or site.” See DoDI 8510.01 enclosure 5 for more details.

## Slide 70: Security Authorization Package - Continued
Authorization Decision Document:
Transmits the final security authorization decision from the AO to the Information System Owner (ISO) or common control provider and other key organizational officials, as appropriate
Contains the following information:
  Authorization decision;
  Terms and conditions for the authorization;
  Authorization termination date; and
  Risk executive (function) input (if provided)
The final security authorization decision will be one of the following:
  Authorization to Operate (ATO)
  Authorization to Operate with conditions
  Interim Authority to Test (IATT)
  Denial of Authorization to Operate (DATO)
Source: RMF Knowledge Service
Back to Map
Back to Previous

## Slide 71
RMF Step 6, Monitor The System
The ISSM, PM, and network system administrator monitor and assess selected security controls in the information system on an ongoing basis, including assessing security control effectiveness, documenting changes to the system or environment of operation, conducting security impact analyses of the associated changes, reporting the security state of the system officials and conducting annual assessments.
Key Activities in RMF Step 6, Monitor The System include:
(1) Determine the security impact of proposed or actual changes to the information system or Platform Information Technology (PIT) system and its environment of operation.
(2) Assess a subset of the security controls employed within and inherited by the information system or PIT system IAW the AO-approved system-level continuous monitoring strategy.
(3) Conduct remediation actions based on the results of ongoing monitoring activities, assessment of risk, and outstanding items in the RMF POA&M.
(4) The PM/System Manager ensures the security plan and RMF POA&M are updated based on the results of the system-level continuous monitoring process.
(5) Report the security status of the system (including the effectiveness of security controls) to the AO and other appropriate officials on an ongoing basis IAW the continuous monitoring strategy.
(6) The AO reviews the reported security status of the system (including the effectiveness of security controls employed within and inherited by the system) on an ongoing basis IAW the continuous monitoring strategy to determine whether the risk to organizational operations, organizational assets, individuals, other organizations, or the nation remains acceptable.
(7) Implement a system decommissioning strategy, when needed.
6
MONITOR The System
Back
ISA 220 – RMF Practitioners Course

## Slide 72
Is Cybersecurity integrated into solution architectures & aligned with enterprise/reference architectures?
To what level and how well has the developer and/or Chief Engineer/Lead Systems Engineer/SSE tried to model or assess the mission impact of cyber incidents?
Did you appoint an ISSM (IA Manager under DIACAP) in writing?
Did you establish a Cybersecurity WIPT during the MSA phase? WIPT focus = Cybersecurity Strategy (CSS)
How well and in what ways does the CSS describe the overall technical approach to secure the system?
How will Cybersecurity risk be assessed and management during the lifecycle?
How well is the Cybersecurity Strategy (CSS) integrated and managed with other governing program documents (Acq Strategy, SEP, PPP, TEMP, LCSP, etc)?
Have the Cybersecurity Strategy, SEP, TEMP, PPP, ISP, ICD/CDD/
CPD/CONOPS/capability requirements, Acquisition Strategy, and RMF Security Plan informed the RFP throughout the lifecycle?
Was preference given to the acquisition of COTS Cybersecurity and Cybersecurity-enabled products, which have been evaluated and validated as appropriate, to be used on systems entering, processing, storing, displaying, or transmitting national security information?
Are current Cybersecurity threats included in the PPP threat table?
How is Cybersecurity included/integrated in the program budget for each phase of the acquisition lifecycle?
Cybersecurity should be included as an identifiable line in the budget and include SE, T&E, procurement, maintenance, sustainment and RMF related costs.
After an ATO, is the system or information environment being continuously monitored for Cybersecurity-relevant events and configuration changes that negatively impact Cybersecurity posture?
Are the quality of security controls implementation periodically assessed against performance indicators?
Is software authorized and the current approved version with Cybersecurity patches and service packs installed?
These are common issues that lead to attacks and intrusions.
Questions PMs Can Ask To Determine
If Cybersecurity is Integrated in Their Program
Source: Cybersecurity/RMF Guidebook for PMs
Back

## Slide 73
Back
Program Managers are responsible for the Cybersecurity of their programs, systems and information
Cybersecurity be fully considered and implemented in all aspects of acquisition programs across the life cycle
Cybersecurity is risk-based, mission-driven, and addressed early and continually.
Cybersecurity requirements are treated like other system requirements.
Cybersecurity is implemented to increase a system’s capability to protect, detect, react, and restore, even when under attack from an adversary.
Cybersecurity risk assessments are conducted early and often, and integrated with other risk management activities.
Responsibility for Cybersecurity extends to all members of the acquisition workforce
Cybersecurity applies to systems that reside on networks and stand alone systems that are not persistently connected to networks during tactical and strategic operations
Cybersecurity – Program Management
Cybersecurity impacts cost, schedule, performance and risk!
Forward

## Slide 74
Is Cybersecurity integrated into solution architectures & aligned with enterprise/reference architectures?
To what level and how well has the developer and/or Chief Engineer/Lead Systems Engineer/SSE tried to model or assess the mission impact of cyber incidents?
Did you appoint an ISSM (IA Manager under DIACAP) in writing?
Did you establish a Cybersecurity WIPT during the MSA phase? WIPT focus = Cybersecurity Strategy (CSS)
How well and in what ways does the CSS describe the overall technical approach to secure the system?
How will Cybersecurity risk be assessed and management during the lifecycle?
How well is the Cybersecurity Strategy (CSS) integrated and managed with other governing program documents (Acq Strategy, SEP, PPP, TEMP, LCSP, etc)?
Have the Cybersecurity Strategy, SEP, TEMP, PPP, ISP, ICD/CDD/
CPD/CONOPS/capability requirements, Acquisition Strategy, and RMF Security Plan informed the RFP throughout the lifecycle?
Was preference given to the acquisition of COTS Cybersecurity and Cybersecurity-enabled products, which have been evaluated and validated as appropriate, to be used on systems entering, processing, storing, displaying, or transmitting national security information?
Are current Cybersecurity threats included in the PPP threat table?
How is Cybersecurity included/integrated in the program budget for each phase of the acquisition lifecycle?
Cybersecurity should be included as an identifiable line in the budget and include SE, T&E, procurement, maintenance, sustainment and RMF related costs.
After an ATO, is the system or information environment being continuously monitored for Cybersecurity-relevant events and configuration changes that negatively impact Cybersecurity posture?
Are the quality of security controls implementation periodically assessed against performance indicators?
Is software authorized and the current approved version with Cybersecurity patches and service packs installed?
These are common issues that lead to attacks and intrusions.
Questions PMs Can Ask To Determine
If Cybersecurity is Integrated in Their Program
Source: Cybersecurity/RMF Guidebook for PMs
Back

## Slide 75
Cybersecurity – Test & Evaluation
Source: DoD Cybersecurity Test & Evaluation Guidebook
Cybersecurity Test and Evaluation focus includes:
  Execution of the Cybersecurity T&E process across the acquisition lifecycle
  Ensuring that the Cybersecurity T&E process is captured and maintained in the TEMP
  Planning and executing Cybersecurity DT&E early in the acquisition lifecycle beginning before MS A
  Effective integration of RMF security control assessments with tests of commonly exploited and emerging vulnerabilities
  Ensuring the TEMP details how testing will provide information needed to assess Cybersecurity and inform acquisition decisions\
  Use of Blue Teams (Vulnerability Assessment) and Red Teams (Threat Representative Testing) to support the System Engineering process
  Providing T&E related Cybersecurity risks, risk mitigation options and opportunities to the PM
Back
Forward

## Slide 76
Cybersecurity Test and Evaluation comprises 6 phases across the acquisition lifecycle
Cybersecurity T&E Phases are iterative (Activities may be repeated several times due to changes in system architecture, new/emerging threats or system environment)
The 1st phases support DT&E while the remaining 2 phases support OT&E
Cybersecurity – Test & Evaluation
Source: DoD Cybersecurity Test & Evaluation Guidebook
Back
Forward

## Slide 77: Cybersecurity - Logistics
Early involvement is key!
  Ensure membership of logistics in the Cybersecurity WIPT
  Look at impacts of Cybersecurity to the LCSP
Cybersecurity “sustainment” has several components:
  Software maintenance
  Software patching
  Disposal of hardware and software
  Again, look at the impacts to the LCSP
Cybersecurity includes Supply Chain Risk Management (SCRM)
What are the logistics related Cybersecurity risk(s)?
Back
Forward

## Slide 78: Cybersecurity - Contracting
Early involvement is key!
  Partner with PM, Cyber workforce, Engineering, Finance, Logistics
  Early focus on Cybersecurity reduces Cybersecurity program risk
Contracting Officers need to understand program Cybersecurity requirements and Cybersecurity risks to:
  Select the appropriate contract type
  Help Program Manager make informed trade-space decisions
Areas of potential focus:
  Effective integration of Cybersecurity into contracting language
  FAR/DFAR clauses addressing Cybersecurity / System Security
    FAR Clause 52.204-2 – Access to Classified Information
    FAR Clause 52.204-21 – Safeguarding of Contractor Systems
    DFARS Clause 252.204-7012: Safeguarding Uncontrolled Technical Information
    What other FAR/DFAR clauses are applicable?
How do we incentivize industry to design, implement, maintain effective Cybersecurity
solutions?
Back
Forward

## Slide 79: Cybersecurity - Contracting
  Incorporation of Cybersecurity into the Source Selection:
    Differentiate between the offerors from a Cybersecurity perspective
      Have them describe approach for incorporating Cybersecurity
      Use Past Performance component to determine who has “recent and relevant” Cybersecurity experience
    Incorporate Cybersecurity into contract administration
    Can Cybersecurity performance impact award and/or incentive fees?
    What other aspects of contract administration could incorporate Cybersecurity?
Back
Forward

## Slide 80
DoDI 5000.02, Change 1, dtd 26 Jan 2017, now contains a new enclosure: Enclosure 14 - Cybersecurity in the Defense Acquisition System
Overarching Tenets
  Cybersecurity be fully considered and implemented in all aspects of acquisition programs across the life cycle
  Responsibility for Cybersecurity extends to all members of the acquisition workforce
  Cybersecurity is a requirement for all DoD Programs
  Program Managers are responsible for the Cybersecurity of their programs, systems and information
  Cybersecurity applies to systems that reside on networks and stand alone systems that are not persistently connected to networks during tactical and strategic operations
Back
Forward
Cybersecurity in the Defense Acquisition System – DoDI 5000.02 Encl 14
Bottom Line – This document is all about integrating Cybersecurity into our systems, our
processes and our career fields. Cybersecurity is in the “DNA” of the acquisition lifecycle.
Cybersecurity is leader business!

## Slide 81
PMs will pay particular attention to the following areas where a Cybersecurity breach or failure would jeopardize military technological advantage or functionality
  Program Information: Information about the acquisition program, personnel, and the system being acquired, such as planning data, requirements data, design data, test data, operational software data, and support data (e.g., training, maintenance data) for the system.
  Organizations and Personnel: This includes government program offices, manufacturing, testing, depot, and training organizations, as well as the prime contractors and subcontractors supporting those organizations.
  Enabling Networks: This includes government and government support activity unclassified and classified networks, contractor unclassified and classified networks, and interfaces among government and contractor networks
  Systems, Enabling Systems & Supporting Systems: This includes systems in acquisition, enabling systems that facilitate life cycle activities (e.g., manufacturing, testing, training, logistics, maintenance), and supporting systems that contribute directly to operational functions (e.g., interconnecting operational systems)
Back
Forward
Cybersecurity in the Defense Acquisition System – DoDI 5000.02 Encl 14

## Slide 82
Cybersecurity Risks: Cyber vulnerabilities provide potential exploitation points for adversaries to steal, alter, or destroy system functionality, information, or technology they seek
  Government Program Organization: Poor Cybersecurity practices, untrained personnel, undetected malicious insiders, insufficient or incorrect classification of information and dissemination handling control, and inadequate information network security can be used by threat actors to gain program and system knowledge
  Contractor Organizations and Environments: Contractor facilities, networks, supply chains, and personnel are at risk
  Software and Hardware: Software, including firmware, and microelectronics used in the system or incorporated into spares can be deliberately compromised while in the supply chain with the intent to use these compromises for cyber-attacks
  System Interfaces: Poorly configured, inadequately maintained, undocumented, or unprotected network and system interfaces can be exploited by the threat
  Enabling and Support Equipment, Systems and Facilities: Test, certification, maintenance, design, development, manufacturing, or training systems are at risk
  Fielded Systems: Degradation of the Cybersecurity configuration or poor cyber
  hygiene conditions can expose system functionality to unauthorized access that
  threat actors can potentially exploit to gain access to system functionality.
  Battlefield loss can expose critical program information (CPI) to cyber threats.
Back
Forward
Cybersecurity in the Defense Acquisition System – DoDI 5000.02 Encl 14

## Slide 83
Activities to Mitigate Cybersecurity Risks:
  1. Safeguard Program Information Against Cyber-Attack:
    Safeguard digitized information, starting with the application of appropriate classification and marking guidance for all program data
    Promote a strong culture of Cybersecurity awareness and behavior in program offices and among contractors
    Ensure the following FAR/DFAR Clauses are included in solicitations:
      FAR Clause 52.204-2 – Access to Classified Information
      FAR Clause 52.204-21 – Safeguarding of Contractor Systems
      DFARS Clause 252.204-7012: Safeguarding Uncontrolled Technical Information
    Assess unclassified controlled technical information losses associated with cyber incidents reported under contracts that contain DFARS Clause 252.204–7012
    Encourage contractor and industry participation in public-private information sharing activities, such as those described in DoDIs 5205.13 and 8500.01
Back
Forward
Cybersecurity in the Defense Acquisition System – DoDI 5000.02 Encl 14

## Slide 84
Activities to Mitigate Cybersecurity Risks:
  2. Design for Cyber Threat Environment:
    Derive Cybersecurity and other system requirements into system performance specifications and product support needs as follows:
      Use CDDs, CONOPS, and assessed threats to inform requirements derivation
      activities
      Ensure KPPs and Cybersecurity Survivability Attributes (CSAs) establish survivability and sustainment measures
      Use M&S Criticality Analysis and Vulnerability Analysis to determine Cybersecurity requirements
    Allocate Cybersecurity and related system security requirements to the system architecture and design, and assess for vulnerabilities (Design for Cybersecurity!)
    Ensure Cybersecurity and related system security requirements, design characteristics, and verification methods to demonstrate the achievement of those requirements are included in the technical baseline and maintain bi-directional traceability among requirements throughout the system life cycle.
    Include Cybersecurity and related system security in the conduct of technical risk management activities
Back
Forward
Cybersecurity in the Defense Acquisition System – DoDI 5000.02 Encl 14

## Slide 85
Activities to Mitigate Cybersecurity Risks:
  2. Design for Cyber Threat Environment (Continued):
    Use evolving program and system threat assessments to continuously assess Cybersecurity risks to the program and system
    Identify and protect CPI, capabilities that contribute to the warfighters’ technical advantage, throughout the life cycle in accordance with DoDI 5200.39
    Use trusted suppliers or appropriate SCRM countermeasures for system elements that perform mission-critical functions
    Use validated Cybersecurity solutions, products, and services when available and cost effective
    Establish, implement, and sustain security configuration parameters (STIGS) for the system.
    Implement a cyber system vulnerability discovery and remediation process that spans research, development, production, and sustainment and integrates activities by both the government and contractors
Back
Forward
Cybersecurity in the Defense Acquisition System – DoDI 5000.02 Encl 14

## Slide 86
Activities to Mitigate Cybersecurity Risks:
  2. Design for Cyber Threat Environment (Continued):
    Request assistance from the Joint Federated Assurance Center (JFAC) to support software and hardware assurance requirements
    Incorporate automated software vulnerability analysis tools throughout the life cycle to evaluate software vulnerabilities, as required by Section 933 of Public Law 112-239. When appropriate, use software vulnerability analysis enterprise licenses provided by the JFAC
    Plan for and resource Cybersecurity T&E in order to identify and eliminate as many Cybersecurity shortfalls as early in the program as possible. Refer to the Cybersecurity T&E Guidebook and the Director of Operational Test and Evaluation “Procedures for Operational Test and Evaluation of Cybersecurity in Acquisition Programs,” for detailed guidance on Cybersecurity T&E planning
    Ensure that Cybersecurity and system security requirements are incorporated in contracts
Back
Forward
Cybersecurity in the Defense Acquisition System – DoDI 5000.02 Encl 14

## Slide 87
Activities to Mitigate Cybersecurity Risks:
  Manage Cybersecurity Impacts to Information Types and System Interfaces to the
  DoDIN:
    Use applicable DoD and Component issuances, and specific program situations to tailor Cybersecurity activities and guide collaboration throughout the system life cycle between the PM team and the entities responsible for ensuring an acceptable Cybersecurity
    Incorporate Federal Information Processing Standards, or National Security Agency/Central Security Service (NSA/CSS) certified cryptographic products and technologies into systems in order to protect information types at rest and in transit
  Protect the System Against Cyber Attacks From Enabling and Supporting Systems:
    Identify all system interfaces to all enabling and supporting systems and assess Cybersecurity vulnerabilities
    Use threat Intelligence to assess the trustworthiness of 3rd Party providers
Back
Forward
Cybersecurity in the Defense Acquisition System – DoDI 5000.02 Encl 14

## Slide 88
Activities to Mitigate Cybersecurity Risks:
  5. Protect Fielded Systems:
    Plan for and implement effective software configuration updates and software management, to include software patch management during sustainment to mitigate newly discovered vulnerabilities
    Plan, define, and document roles and responsibilities in the appropriate logistics documentation, (e.g., software support plan, operational technical manuals, planned maintenance support), for monitoring, maintaining, and reassessing Cybersecurity
    Conduct periodic reassessments of cyber vulnerabilities to the system and support systems
    Ensure program and system information are protected and cyber vulnerabilities introduced by depot and other sustainment activities are minimized
    Ensure identified CPI is protected from cyber-attack through disposal
  6. Conduct Independent Acquisition, Engineering and Technical Assessments
Back
Forward
Cybersecurity in the Defense Acquisition System – DoDI 5000.02 Encl 14

## Slide 89
Protection Planning
  System Engineering Plan (SEP): PMs will ensure the SEP, developed in accordance with Enclosure 3 of DoDI 5000.02, describes the program’s overall technical approach to Cybersecurity and related program security, including technical risk, processes, resources, organization, metrics, and design considerations.
  Program Protection Plan (PPP): In accordance with Enclosure 3 of DoDI 5000.02, PMs will prepare a PPP as a management tool to guide the program and systems security engineering, to include Cybersecurity, activities across the life cycle. The PPP will be submitted for Milestone Decision Authority approval at each milestone review, beginning with Milestone A.
    PMs should ensure the PPP is included in requests for proposals (RFPs) and prepare updates to the PPP after any contract award to reflect the contractor’s approved technical approach, and after identification of any significant threat activity or compromise
    After the full rate production or full deployment decision, the PPP will transition to the PM responsible for system sustainment and disposal
  Test and Evaluation Master Plan (TEMP): Ensure planned Cybersecurity T&E as described in the TEMP, developed in accordance with Enclosures 4 and 5 of DoDI 5000.02, includes activities that produce data to support engineering, risk management and acquisition decisions. Include within the T&E strategy those elements and interfaces of the system that, based on criticality and vulnerability analysis, need specific attention in T&E events.
Forward
Back
Cybersecurity in the Defense Acquisition System – DoDI 5000.02 Encl 14

## Slide 90
Protection Planning (Continued)
Risk Management Framework (RMF) for DoD IT Security Plan and Cybersecurity Strategy: As tailored to specific program situations, PMs will prepare plans and strategies in accordance with DoDI 8510.01 and applicable DoD Component issuances
Forward
Back
Cybersecurity in the Defense Acquisition System – DoDI 5000.02 Encl 14